Agenda item	Timing	Minutes
Housekeeping	18.30	Attendees
	– / 18.35	√ Cllr Sarah Wardle (SW) / √ Cllr Ross Houston (RH)	NFPB Chair and Vice-Chair of the Housing and Growth Committee West Finchley Ward Cllr
		√ Cllr Anne Hutton (AH)	Woodhouse Ward Cllr
		√ Tim Stevenson (TS)	Lodge Lane Residents Association
		√ Tracy Cooper (TC)	Arts Deport CEO
		√ Rickardo Stewart (RS)	Founder of Community Souls & Art Against Knives
		√ Nick Goodman (NG)	Local Resident
		√ Liz Longworth (LL)	Northside Primary School Headteacher
		√ Miriam Berger (MB)	Principal Rabbi of Finchley Reform Synagogue
		√ Esmine Puzone (EP)	Local Business: Finishing Touches
		√ Jacob Peak (JP)	Youth Representation
		√ Lynn Bresler (LB)	The Finchley Society
		√ Pravin Varsani (PV)	Local Business
		√ Steve Harrington (SH)	Regal
		√ Jonathan Joseph (JJ)	Joseph & Partners
		√ Ashleigh Watkins (AW)	Town Centres Investment Manager at Barnet Council
		√ Zeina Al-Derry (ZA)	Town Centres Senior Project Officer at Barnet Council
		√ Ghislane Halpenny (GH)	(Guest Speaker from Regal)

Introductions & Icebreaker / Introductions / Icebreaker	18.35 / – / 19.00
The Journey So Far / The Vitality of Barnet’s High Streets / North Finchley in Context / Recap on the Actions Undertaken to Date	19.00 / – / 19.10	Action: The Council to share with the Board town centre map containing the numbering associated with the North Finchley sites referred to in the Land and Site Assembly agreements. / Action: Presentation slides to be shared with Partnership Board alongside meeting minutes.
The Year Ahead	19.10	To Note: Council and Regal JP Ltd. gave a summary of the engagement plans and initiatives they will be initiating in 2022. Engagement methods that were suggested by the Board for consideration in the meeting: / SH stated that Regal will be holding public engagement workshops from January onwards. / Support was shown for the creation of an online platform to allow people to engage digitally. / However, the Board also identified that there is a need to have a physical and regular presence on the high street throughout the project’s development. It was suggested that the Developer consider their options and come back to the board and share proposed approach. / An idea was proposed by board to consider taking on a vacant unit on the high street to ensure regular in-person engagement. / There was also recognition that varied communication methods at various points were required to ensure accessibility and visibility. Key to this was awareness, and the need to
a. Developer Activities	– / 19.50
b. Creative
Placemaking,
Wayfinding and
Graphic Identity
c. Public Realm
Design
Framework
d. Other Council
Initiatives
e. Discussion/Q&A

		share the opportunity extensively through both online platforms and physical assets such as posters in shop windows and public advertisements on the high street. / The Council’s Creative Placemaking engagement activities are anticipated to start in February 2022. / The Council is currently undertaking procurement to appoint a multi-disciplinary team of consultants to deliver the Public Realm Design Framework. Public engagement activities are expected to start from June/July 2022 for this piece of work. / AH outlined the importance of engaging with the cultural sector including Barnet Arts / Council and Arts Depot especially in relation to the Creative Placemaking initiative.
		Action: All Board members to share good examples of engagement processes and any local / stakeholders, businesses and community organisations that are important to involve in the process. / To Note: TS shared a link to the North Finchley Picture Map: https://www.google.com/maps/d/u/0/edit?mid=1k0OgX2icZPdJ4M9mEZ9bGZpA8ljtxjzP&usp=sharing / Action ALL: Send TS any photos with accompanying text you would like added to the map above. / Those to be sent to lodgelanen12ra@gmail.com / Action: The Council and Developer to bring back to the next board meeting a more detailed Engagement Plan and identify how the different initiatives coincide, including the opportunities for the local community to participate.
Terms of Reference, Next Steps & Homework Assignment	19.50 / – / 20.00	Action TS: To undertake general review and clarify proposed amendments regarding the confidentiality clause within the Terms of Reference. / Action ALL: Terms of Reference to be issued to all for final comments following a formal sign off. / Action ALL: Board members to complete the homework assignment and send to Cllr Sarah Wardle to compile a list to share with the Council and Developer to support local engagement. / Compile a list of local community organisations we must consult with on the projects discussed / what would be most effective in engaging people? / Suggestions to be emailed to Cllr.S.Wardle@Barnet.gov.uk, cc’ing Zeina.al- derry@barnet.gov.uk